### Epic: AI-Powered Culinary Content Platform

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

### Sprint 1: Core Engine & Essential Insights

Focus:  Establishing the backend infrastructure and the primary nutritional analysis       tool .

- Story 1: Environment & API Setup (5 Points)

  - Initialize Gemini 1.5 Flash, configure API keys using .env, and set up the foundational Python environment.

- Story 2: Dynamic Nutritional Insights Logic (5 Points)

  - Develop the get_nutrition_insights_prompt() function to parse comma-separated food items and return macros/micros.

- Story 3: Navigation & Sidebar Architecture (3 Points)

  - Implement the Streamlit sidebar to allow seamless switching between the three main project scenario.

Story 4: Security Implementation  (5 Points)

Ensure load_dotenv logic is robust and the app fails gracefully if the API

- Sprint Total: 18 Story Points

### Sprint 2: Personalized Planning & Virtual Coaching

Focus: Advanced generative features and user-specific tailoring.

- Story 5: Personalized 7-Day Meal Plan Logic (5Points)

  - Build the complex prompt for the get_meal_plan_prompt() to include allergies, activity levels, and a grocery list.

- Story 6: Virtual Nutrition Coaching Interface (3 Points)

  - Implement the interactive chat-like feature using the get_coaching_prompt() for general wellness queries.

- Story 7: UX Polish & Engagement (2 Points)

  - Finalize Streamlit "spinners" for loading states and clean up Markdown formatting for final reports.

- Sprint Total: 10 Story Points

### Velocity Calculation

Total Story Points

Sprint 1 = 18

Sprint 2 = 10

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 18+10=28

No of Sprints= 2

Velocity =28/2

14(Story Points per Sprint)

Your team’s velocity is 14 Story Points per Sprint.