Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79720 |
| Project Name | Advancing Nutrition Science through Geminiai |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dynamic Insights | USN-1 | As a user, I want to input food items so I can see calories, macros, and a health verdict. | 5 | High | Both |
| Sprint-1 | Personalised Nutrition | USN-2 | As a user, I want to input food items so I can see calories, macros, and a health verdict. | 5 | High | K Bavan Sai |
| Sprint-2 | Educational Output | USN-3 | As a user, I want to input food items so I can see calories, macros, and a health verdict. | 5 | High | M Sai Shanmuka Charitha |
| Sprint-2 | Coaching Content | USN-4 | As a user, I want to input food items so I can see calories, macros, and a health verdict. | 3 | Medium | K Bavan Sai |
| Sprint-2 | Engagement(UX) | USN-5 | As a user, I want to see a programmer joke while the AI is generating content to improve the wait experience. | 2 | Low | Both |
| Sprint -1 | Navigation | USN- 6 | As a user, I want to input food items so I can see calories, macros, and a health verdict. | 3 | Medium | M Sai Shanmuka Charitha |
| Sprint -1 | Security | USN - 7 | As an admin, I want to manage API keys via environment variables to prevent unauthorized access. | 5 | High | Both |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 10 Days | 29 Jan 2026 | 7 Feb 2026 | 18 | 7 Feb 2026 |
| Sprint-2 | 10 | 10 Days | 8 Feb 2026 | 17 Feb 2026 | 10 | 17 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts